CHR Regional Office 12

Address		:	Government Regional Center

Carpenter Hill, Koronadal City

So. Cotabato

Lot Area		:	523.00 sq.m.

Floor Area		:	505.81sq.m (2-storey building)

Amount		:	Php14,000,000.00

Date Started		:	February 2016

Target Date ofCompletion	:	July17, 2016

Status of Construction:           90% complete as of August 22, 2016

CHR Region 12 Office NOW:

Groundbreaking Ceremony:

Memorandum of Agreement (MOA)(between CHR & DPWH re: Construction):

CHR Region 12 Office BEFORE:	F. A. Tan Building, S.K. Pendatun Avenue

Cotabato City

DEED OF DONATION OF LAND &MOA (between City Gov’t. of Koronadal& CHR):