**CHR Regional Office 12**

Address : *Government Regional Center*

*Carpenter Hill, Koronadal City*

*So. Cotabato*

Lot Area : *523.00 sq.m.*

Floor Area : *505.81sq.m (2-storey building)*

Amount : *Php14,000,000.00*

Date Started : *February 2016*

Target Date ofCompletion : *July17, 2016*

Status of Construction: 90% complete as of August 22, 2016












***CHR Region 12 Office NOW:***



***Groundbreaking Ceremony:***



***Memorandum of Agreement (MOA)****(between CHR & DPWH re: Construction)****:***



***CHR Region 12 Office BEFORE:*** *F. A. Tan Building, S.K. Pendatun Avenue*

*Cotabato City*

******

******

***DEED OF DONATION OF LAND &MOA*** *(between City Gov’t. of Koronadal& CHR)****:***

